# Transportation Partner Requirements

# Arrival and Handling Guidelines

- Packing/transportation crew should arrive at the designated time with all required materials to fulfill Device Packing Standards

  - Floor covering may be required to protect floors, to cover carpeted areas or to be used when floors have a rough surface – The CSG PM will coordinate this with the client, facilities team and transportation partner during planning

- Equipment will be handled with care and in a professional manner

  - Team lifting of all equipment or when moving racks at all times - This means a minimum of two resources packing each device

NOTE: Partner acknowledgment of electronic equipment being transported and confirmation that utmost care will be taken in handling

# Device Packing Standards – See Appendix A for reference pictures

- Onsite packing is required for all services (except were agreed to with customer)

  - Servers/Devices

    - Large bubble anti-static bubble wrap is required

    - All servers/devices should be individually wrapped

    - Machine carts (or gondola’s) for in town transportation

    - D-containers (or properly sized equivalent) for long haul jobs

    - Wooden crates for International and/or Air Freight Shipments

  - Racks

    - Blanket wrap, corner boards and shrink-wrap racks initially

    - Blanket wrap prior to strapping in vehicle

    - Triple strap or logistic bars for securing within the vehicle

  - International and/or Air Freight shipments require custom crating - onsite  wood crating is mandatory

  - LTL Freight shipments that require custom crating – wood crating is mandatory

    - Speed packs should NOT be used.

    - D-containers  (or smaller C-E containers) are acceptable in most cases

    - Wooden crates for EMC/All Storage devices or as required by customer

NOTE: While off site crating may be easier and a preferred method for the transport partner, onsite crating under CSG supervision is required for chain of custody assurance

# Transportation Vehicle Standards

- Minimum requirement - Air ride truck with a lift gate or a Sprinter van depending on load size.

- Dedicated/direct transportation,

  - GPS tracked,

  - Truck’s cargo door sealed with security seal with serial#.

  - Climate controlled with (2) team drivers for long hauls (greater than 4 hours)

    - For security reasons the truck must never be left unattended

- LTL transportation for less time sensitive equipment and gear that has a bigger downtime window

  - On site crating is preferred

  - Scheduled delivery required

    - We understand this is usually a delivery window, i.e. 10 AM – 12 PM

- Overnight air freight/commercial air/chartered air

  - On site crating is required

- International shipments

  - Client is responsible for all customs paperwork and associated VAT

  - Optional Service – CSG transportation partner may handle the import/export paperwork, taxes, duties, etc if client compliance allows.  There is additional cost for this service

# Communication Standards

- Dedicated Direct Method – Short Haul (less than 4 hours)

  - Incremental updates on truck status via email

  - Truck departure, duration midpoint and 1 hour out at an absolute minimum

- Dedicated Direct - Long Haul

  - Follow the minimum requirements plus updates every 4-6 hours based on PM/Customer requirements

- LTL or Air Freight

  - As agreed to by method standards and PM requirements

# Truck rendered incapable to proceed

- If truck breaks down or is rendered incapable of proceeding due to accident, transport company will promptly send replacement truck and oversee transfer of Equipment to new truck.

  - Customer will cooperate as necessary to affect the transfer.

# Appendix A - Sample Pictures:

- Proper wrapping of a server using large bubble anti-static bubble wrap

- Proper packing/wrapping of a D-Container

- Machine Cart (shrink wrapped to ensure nothing falls off the machine cart)

- Properly Packed rack (corner board and shrink wrap)

- Properly Secured Rack (blankets & triple strapping always required)

- Onsite Crating